FICTIONAL DEMO SOURCE

# Employee Help: planning meeting notes

23 September 2026

Fictional authored notes, v1.0. Not a transcript or a recording of a real meeting.

# D01: reduce the scope

Agree a pilot for IT Support and Workplace Services only, covering 100 users (60 plus 40). This replaces the six-team, 330-user launch proposal in Project Brief.docx. The other four teams are a later phase, with no approved date.

# D02: target and gates

Keep 12 October 2026 as the target, conditional on all eight pilot tasks T01-T08 being complete. All pilot coordinators must be trained; routing, access, accessibility and support coverage must be ready. A target date is not go-live approval.

# D03: pilot boundaries

Limit the service to equipment/account-access requests and facilities requests. Leave sensitive HR and finance cases out. Keep existing help channels as the fallback. Review pilot feedback after two weeks before proposing expansion.

# Actions

Kadji owns T02 routing and escalation, due 24 September. Colin owns T04 support rota, due 6 October, and T08 pilot invite/help page, due 9 October. Karin owns T06 accessibility walkthrough, due 24 September, and T07 coordinator training, due 7 October. Keep every task's ID and owner when preparing outputs.

# Open question

OQ01: the audit-log retention period has not been decided. Kadji will seek a policy-owner decision. Do not substitute a standard number of days. The launch-readiness review must flag this as unresolved.

# Source precedence

These explicit decisions override the earlier brief. Launch Readiness Tracker.xlsx is a task snapshot at the end of 24 September. A later written update may change named tasks; preserve the original snapshot and record any changes separately.